Planning Logic – Sprint Planning

Team ID: SWTID-2026-4339

Date: 3 October 2026

Problem Statement: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

Key Terms

Sprint – a fixed period or duration in which a team works to complete a set of tasks.

Epic – a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

Story – a small task that is part of an Epic.

Story Point – a number that represents how much effort a story takes to complete (usually in the form of the Fibonacci series).

- 1 – Very easy task

- 2 – Normal task

- 3 – Moderate task

- 5 – Difficult task

Sprint 1

| Epic | User Story | Story Points | USN |
| --- | --- | --- | --- |
| Requirement Analysis (Epic 1) | Gathering Requirements | 2 | USN1 |
| Requirement Analysis (Epic 1) | Setting up ServiceNow Instance | 1 | USN2 |
| Catalog Item Creation (Epic 2) | Creating Standard Laptop Catalog Item | 3 | USN3 |
| Catalog Item Creation (Epic 2) | Creating Variables and Variable Sets | 3 | USN4 |
| Catalog Item Creation (Epic 2) | Configuring UI Policies and Client Scripts | 3 | USN5 |
| Total Story Points |  | 12 |  |

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

| Epic | User Story | Story Points | USN |
| --- | --- | --- | --- |
| Flow Automation (Epic 3) | Creating Flow and Trigger (Service Catalog) | 2 | USN6 |
| Flow Automation (Epic 3) | Adding Approval Logic | 2 | USN7 |
| Flow Automation (Epic 3) | Creating Fulfillment Task and Assignment | 2 | USN8 |
| Flow Automation (Epic 3) | Notifications and Request Status Update | 4 | USN9 |
| Testing (Epic 4) | End-to-End Testing of Laptop Order Flow | 5 | USN10 |
| Documentation (Epic 5) | Documentation and Final Submission | 5 | USN11 |
| Total Story Points |  | 20 |  |

Total Story Points in Sprint 2 = 2 + 2 + 2 + 4 + 5 + 5 = 20

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Sprint 1 = 12

Sprint 2 = 20

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity = 32 / 2 = 16 Story Points per Sprint

Your team's velocity is 16 Story Points per Sprint.