Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-4339 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog Request | USN-1 | As an employee, I can open the Standard Laptop item in the service catalog. | 2 | High |  |
| Sprint-1 |  | USN-2 | As an employee, I can submit a laptop request by entering the model, quantity and business justification. | 3 | High |  |
| Sprint-1 |  | USN-3 | As an employee, I get an error if I leave a mandatory field empty or enter an invalid value. | 2 | High |  |
| Sprint-1 | Approval Workflow | USN-4 | As the system, I trigger the Flow Designer flow automatically when a request is submitted. | 5 | High |  |
| Sprint-1 |  | USN-5 | As a manager, I receive an approval request for my team member's laptop order. | 3 | High |  |
| Sprint-1 |  | USN-6 | As a manager, I can approve or reject a request and add a comment. | 5 | High |  |
| Sprint-2 | Procurement & Fulfilment | USN-7 | As the IT procurement team, I get a procurement task created automatically for every approved request. | 5 | High |  |
| Sprint-2 |  | USN-8 | As an IT team member, I can view and assign procurement tasks. | 3 | Medium |  |
| Sprint-2 |  | USN-9 | As an IT team member, I can mark the laptop as ordered or delivered and close the task. | 3 | High |  |
| Sprint-2 | Notifications | USN-10 | As a requester, I receive an email confirming my request was submitted. | 2 | Medium |  |
| Sprint-2 |  | USN-11 | As a requester, I am notified when my request is approved or rejected. | 3 | Medium |  |
| Sprint-2 |  | USN-12 | As a requester, I am notified when my laptop order is completed. | 2 | Medium |  |
| Sprint-2 |  | USN-13 | As a manager, I get a reminder if my approval is still pending. | 2 | Low |  |
| Sprint-3 | Standard Model Rules | USN-14 | As an employee, I can only select approved standard laptop models. | 3 | High |  |
| Sprint-3 |  | USN-15 | As the system, I automatically reject requests for non-standard models with an explanation. | 3 | Medium |  |
| Sprint-3 | Reporting | USN-16 | As an IT manager, I can see a dashboard of requests by status. | 5 | Medium |  |
| Sprint-3 |  | USN-17 | As an IT manager, I can view the average fulfilment time per laptop model. | 5 | Medium |  |
| Sprint-3 | Exception Handling | USN-18 | As an admin, I am alerted when a flow action fails so that I can fix it. | 4 | High |  |
| Sprint-4 | Testing & Release | USN-19 | As a tester, I can execute and document UAT test cases for the flow. | 5 | High |  |
| Sprint-4 |  | USN-20 | As a developer, I can fix defects found during UAT. | 5 | High |  |
| Sprint-4 |  | USN-21 | As a tester, I can run performance tests with concurrent and bulk requests. | 3 | Medium |  |
| Sprint-4 |  | USN-22 | As a developer, I can deploy the flow to production using an update set. | 4 | High |  |
| Sprint-4 |  | USN-23 | As a team, we prepare a user guide and handover documentation. | 3 | Low |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 05 Oct 2026 | 10 Oct 2026 |  |  |
| Sprint-2 | 20 | 6 Days | 12 Oct 2026 | 17 Oct 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 26 Oct 2026 | 31 Oct 2026 |  |  |

Velocity:

Each sprint is 6 days long and the team's planned velocity is 20 (story points per sprint). The team's average velocity (AV) per iteration unit (story points per day) is the velocity divided by the sprint duration:

AV = velocity / sprint duration = 20 / 6 = 3.33 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.  The chart below shows the planned (ideal) burndown for the 80 story points across the 4 sprints; actual progress will be added as each sprint is completed.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts