Project Report

# Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

Team ID: SWTID-2026-4339  |  Date: 3 October 2026

## INTRODUCTION

### Project Overview

In most organizations, requesting a standard laptop for a new joiner or a refresh involves emails, spreadsheets, manual approvals and repeated follow-ups with the procurement team. This project automates that process on the ServiceNow platform using Flow Designer. An employee or manager submits a catalog request for a pre-approved standard laptop, and a low-code flow handles approval routing, procurement task creation, vendor purchase order generation, asset registration and notifications, with little or no manual intervention.

### Purpose

    - Reduce the time taken to fulfil a standard laptop request from days to hours.

    - Remove manual hand-offs and repeated data entry between requester, manager, IT and procurement.

    - Enforce policy: only approved models, correct cost centre and budget checks.

    - Give requesters real-time visibility of their order status.

    - Create an auditable trail for every request, approval and purchase.

## IDEATION PHASE

### Problem Statement

Standard laptop orders are handled through email chains and manual approvals. This causes delays, inconsistent approvals, lost requests, duplicate purchase orders and no single view of order status. IT and procurement staff spend significant time on repetitive, rule-based work that does not need human judgement.

Problem statement: How might we automate the end-to-end ordering of standard laptops so that requests are approved, procured and delivered quickly, consistently and with full visibility?

### Empathy Map Canvas

| Persona | Says | Thinks | Does | Feels |
| --- | --- | --- | --- | --- |
| Employee / requester | "Where is my laptop request?" | "I can't start work without my device." | Emails IT repeatedly for updates | Frustrated, blocked |
| Line manager | "I forgot to approve it." | "Is this request even valid?" | Approves from email, often late | Overloaded, uncertain |
| Procurement officer | "Which model and vendor is this for?" | "Too many repetitive orders." | Re-types details into POs | Stretched, error-prone |
| IT asset manager | "Is this device in inventory?" | "I need accurate asset records." | Updates asset records manually | Concerned about tracking |

### Brainstorming

Ideas considered by the team:

- Service catalog item with fixed standard laptop options (model, RAM, storage).

- Auto-approval for requests within policy and budget; manager approval otherwise.

- Automatic procurement task and purchase order creation.

- Stock check: fulfil from inventory first, order from the vendor only if out of stock.

- Automated email/portal notifications at every stage.

- Asset record creation and assignment on delivery.

- Dashboard for turnaround time, pending approvals and cost.

Selected for implementation: ideas 1, 2, 3, 5 and 6 as the core flow, with 4 and 7 as enhancements.

## REQUIREMENT ANALYSIS

### Customer Journey Map

| Stage | Customer action | Touchpoint | Pain point (before) | Improvement (after) |
| --- | --- | --- | --- | --- |
| Awareness | Needs a new or replacement laptop | Service Portal | Unsure whom to contact | Single catalog entry |
| Request | Fills in the request form | Catalog item | Long emails, missing details | Guided form, mandatory fields |
| Approval | Manager reviews request | Email / portal | Delays, forgotten approvals | Auto routing and reminders |
| Procurement | IT/procurement places order | Flow-created task and PO | Manual PO entry | Auto-generated PO |
| Delivery | Employee receives laptop | Notification | No status updates | Real-time status and alerts |
| Closure | Asset assigned, request closed | Asset record | Records out of date | Auto-registered asset |

### Solution Requirements

#### Functional requirements

    - FR1: Catalog item to request a standard laptop (model, justification, delivery location).

    - FR2: Approval logic based on cost and policy (auto-approve or manager/finance approval).

    - FR3: Automatic creation of procurement tasks and purchase orders.

    - FR4: Inventory check before ordering.

    - FR5: Notifications to requester, approver and fulfilment team.

    - FR6: Asset record creation and assignment on delivery.

    - FR7: Automatic closure of the request, with error handling for rejections and failures.

#### Non-functional requirements

    - Security: role-based access control (ACLs) for requesters, approvers and fulfilment groups.

    - Reliability: retry and error paths in the flow; no lost requests.

    - Usability: simple, mobile-friendly Service Portal form.

    - Auditability: every state change and approval recorded.

    - Scalability: new laptop models added by configuration, not code.

### Data Flow Diagram

Employee / Manager



Inventory check



Fl o w D

es ig ne r f lo w

Assign from stock OR PO to vendor





Service Catalog



Requested Item (RITM)



A

pp ro va l ( au to

/ m an ag er

/ fi na nc e)

Notify requester and close

Asset record created



### Technology Stack

| Layer | Technology |
| --- | --- |
| Platform | ServiceNow (Personal Developer Instance) |
| Automation | Flow Designer (flows, subflows, actions) |
| Request front end | Service Catalog, Catalog Item / Record Producer, Service Portal |
| Data | sc_req_item, Catalog Task, Approval, Asset and Purchase Order tables |
| Notifications | Email notifications and events |
| Integration (optional) | IntegrationHub / REST spoke for vendor ordering |
| Reporting | Reports and Performance Analytics dashboards |

## PROJECT DESIGN

### Problem Solution Fit

| Problem | Solution | Fit |
| --- | --- | --- |
| Slow, email-based approvals | Flow Designer approval actions with reminders | Approvals complete in hours |
| Manual PO creation | Auto-generated PO from request data | Eliminates re-typing and errors |
| No status visibility | Request tracking and automated notifications | Requester always informed |
| Inconsistent policy enforcement | Rule-based conditions in the flow | Only compliant orders proceed |
| Poor asset records | Auto asset creation on delivery | Accurate inventory |

### Proposed Solution

A catalog item, Standard Laptop Request, triggers a Flow Designer flow when a Requested Item is created. The flow:

- Reads the requester, department, cost centre and selected model.

- Checks the policy rule (approved model, cost within threshold).

- Auto-approves, or sends an approval to the manager (and finance for higher cost); rejection closes the request with a notification.

- Checks stock; assigns from inventory, or creates a procurement catalog task and purchase order.

- On delivery confirmation, creates and assigns the asset record.

- Sends a completion notification and closes the request.

Reusable logic, such as the approval and notification steps, is placed in subflows so it can be reused for other hardware requests.

### Solution Architecture

Service Portal (user)

Service Catalog item

Trigger: RITM created

Main flow

Approval / Procurement subflows

Notification actions

	

	

Vendor / PO table or IntegrationHub

Asset table (CMDB)

ServiceNow database, reports

	

## PROJECT PLANNING & SCHEDULING

### Project Planning

| Phase | Activities | Output | Status |
| --- | --- | --- | --- |
| Sprint 1 | Requirement gathering, problem definition, empathy map, instance setup | Requirements document | [ ] |
| Sprint 2 | Catalog item, variables, roles and groups | Working request form | [ ] |
| Sprint 3 | Flow Designer flow: approvals, procurement tasks, notifications | Functional flow | [ ] |
| Sprint 4 | Asset creation, error handling, reports | Complete automation | [ ] |
| Sprint 5 | Testing, documentation, demo | Final report and demo | [ ] |

Update the status column and add dates and team member assignments before submission.

## FUNCTIONAL AND PERFORMANCE TESTING

### Performance Testing

| ID | Scenario | Expected result |
| --- | --- | --- |
| TC1 | Request within policy and budget | Auto-approved; procurement task created |
| TC2 | Request above cost threshold | Manager/finance approval requested |
| TC3 | Manager rejects | Request closed; requester notified |

| ID | Scenario | Expected result |
| --- | --- | --- |
| TC4 | Item in stock | Assigned from inventory; no PO created |
| TC5 | Item out of stock | PO created for the vendor |
| TC6 | Delivery confirmed | Asset record created and assigned |
| TC7 | Missing mandatory field | Form blocks submission |
| TC8 | Approver does not respond | Reminder sent, then escalation |

Performance measures: average fulfilment time, flow execution time (Flow Designer Executions), manual touchpoints per order, and approval turnaround time.

| Metric | Manual process | Automated process |
| --- | --- | --- |
| Average processing time | [add value] | [add value] |
| Manual touchpoints | [add value] | [add value] |
| Error rate | [add value] | [add value] |

## RESULTS

### Output Screenshots

Insert screenshots of:

- Standard Laptop Request catalog item and form

- Flow Designer main flow canvas

- Approval subflow and conditions

- Flow execution details (successful run)

- Approval email and portal approval screen

- Generated procurement task / purchase order

- Asset record created and assigned

- Completion notification and request status

- Dashboard or report (if built)

## ADVANTAGES & DISADVANTAGES

#### Advantages

- Faster fulfilment and onboarding of employees.

- Fewer manual steps, errors and duplicate orders.

- Consistent policy enforcement and full audit trail.

- Transparency for requesters through live status and notifications.

- Low-code design: easy to modify and extend.

- Frees IT and procurement staff for higher-value work.

#### Disadvantages

- Depends on the ServiceNow platform and licensing.

- Covers only standard, pre-approved configurations; custom requests still need manual handling.

- Requires initial setup of catalog, roles and approval rules.

- Vendor integration may need extra configuration (IntegrationHub).

- Needs ongoing maintenance as models, vendors and policies change.

## CONCLUSION

The project shows that routine laptop procurement can be automated end to end with Flow Designer. By combining a service catalog request, rule-based approvals, automatic procurement and asset registration, the solution reduces delays and manual effort, improves policy compliance and gives everyone involved clear visibility of each order.

## FUTURE SCOPE

- Extend the pattern to other hardware (monitors, phones, accessories) and software licences.

- Integrate with vendor or ERP systems through IntegrationHub for real-time pricing and ordering.

- Add budget checks against finance systems.

- Use Virtual Agent for chat-based requests and status queries.

- Add predictive analytics for hardware refresh planning and stock levels.

- Build Performance Analytics dashboards for cost and turnaround trends.

## APPENDIX

- Source code / configuration: [update set or flow export link]

- Dataset link: [add link]

- GitHub link: [add link]

- Project demo link: [add link]